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Minutes of the Assets Management Committee Extraordinary Meeting
Held at the Civic Hall, Uppermill on Wednesday 28th August 2026.
There were present:	Cllr G Sheldon (Chair), Cllr A Wrigley (Vice Chair), Cllr B Beeley, Cllr H Bishop,
	 Cllr K Phillips, Mrs K Allott – Clerk to the Council.
874.      Apologies for Absence –Cllr L Dawson, Cllr P Gaul, Mr C Lees -Site Manager
875.	Declarations of Interest – None were declared

876.	Platform Lift 
· To discuss additional proposal received
The Clerk advised this additional meeting had been called as another quote had been received from A1 Access Lifts, £31,333 (incl), which was a comparable quotation to the Altius proposal of £40,782 (incl). It was a turn key option, including the payment terms, and a difference of £9,449. 
She advised they specialise in platform lifts for a wide range of industries, as well as stair lifts.
She advised the Site Manager had conducted diligence on A1 Access Lifts, and that she had applied for 4 references. All the references were shared with the Committee and it was discussed; all were excellent recommendations, apart from one which was more measured but that was due to the company outsourcing the build of a lift shaft to another company. They have advised a maximum 10 week lead time and 
and the work should take around a week. 
This was discussed. Cllr Bishop expressed concern about the lead time, and concerns the quote was so much less. Cllr Phillips asked the Clerk what the views of the Site Manager and herself were. She advised that the same due diligence had been carried out with both companies and they both had confidence, as much as a none expert can, in either company being able to carry out the work. 
Cllr Beeley advised as long as they were comfortable this had all been carried out, it made sense to accept the cheaper quote. 
The references were discussed in detail, and it appeared the less favourable google reviews were on the stair lift side of the business and not the lift installation side. 
After further discussion, Cllr Sheldon proposed that the work be given to A1 Access Lifts £31,333. This was seconded by Cllr Beeley. A vote was taken, 2 in favour, 3 abstentions, carried. 

[bookmark: _Hlk122615370]Date of next meeting – Tuesday 15th September at 1pm.
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